Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 27-12-2025 |
| --- | --- |
| Team ID | SmartBridge – batch 5497 |
| Project Name | DocSpot |

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
|  |  | USN-1 | As a user, I can register and log in securely. | 3 | High |
| Sprint-1 | User Authentication & Roles | USN-2 | As a user, I can log out securely from the system. | 2 | Medium |
|  |  | USN-3 | As an admin, I can manage user roles (patient, doctor, admin). | 3 | High |
|  |  | USN-4 | As a doctor, I can register and wait for admin approval. | 3 | High |
| Sprint-2 | Doctor Management | USN-5 | As an admin, I can approve or reject doctor registrations. | 3 | High |
|  |  | USN-6 | As an admin, I can remove existing doctors from the system. | 2 | Medium |
|  |  | USN-7 | As a patient, I can browse doctors by specialization or search. | 3 | High |
| Sprint-3 | Appointment Management | USN-8 | As a patient, I can book an appointment with doctor details. | 3 | High |
|  |  | USN-9 | As a doctor, I can approve or reject patient appointments. | 3 | High |
|  |  | USN-10 | As a patient, I can submit reviews and ratings for doctors. | 2 | Medium |
| Sprint-4 | Reviews & Dashboard | USN-11 | As a user, I can view dashboards based on my role. | 3 | High |
|  |  | USN-12 | As an admin, I can view all doctors and platform activity. | 2 | Medium |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 7 Days | 02 Dec 2025 | 08 Dec 2025 | 20 | 08 Dec 2025 |
| Sprint-2 | 20 | 7 Days | 09 Dec 2025 | 15 Dec 2025 | 20 | 15 Dec 2025 |
| Sprint-3 | 20 | 7 Days | 16 Dec 2025 | 22 Dec 2025 | 20 | 22 Dec 2025 |
| Sprint-4 | 20 | 7 Days | 23 Dec 2025 | 29 Dec 2025 | 20 | 29 Dec 2025 |